Current Domain Precinct Impactful Works 
Key developers and service authorities have advised of their works program up to and including 21 September 2026. 
The following works are likely to impact the community during this period, beyond standard works: 
28-32 Albert Road
Citipower upgrade works are programmed for 13 September 2026.  This will involve Out-of-Hours work.
· Out-of-Hours Works are planned from 7am to 5pm
For further information, please contact Ironside on 9068 3000.

11 Dorcas Road
Large concrete pour is programmed to occur on 11 September 2026.  This will involve Out-of-Hours work
· Out of Hours works are planned from 6pm to 9pm

Large concrete pour is programmed to occur on 15 September 2026.  This will involve Out-of-Hours work
· Out of Hours works are planned from 6pm to 9pm


